# Comprehensive Hardware Procurement Investigation and Technical Acceptance Report for VibeGuard

## Executive recommendation

This procurement investigation establishes a verified, evidence-based purchasing strategy for the Level-1 prototype of the VibeGuard Embedded Vibration Monitoring System1. The primary procurement objective is to secure genuine, high-reliability hardware components delivered to Kerala, India (Ernakulam, Thrissur, or Malappuram) while strictly respecting the preferred project expenditure target of  and the absolute budget ceiling of 1.

The primary recommendation adopts a vendor-consolidated procurement strategy split across two highly credible Indian specialist electronics suppliers: Robu.in (Pioneer Robots, Pune) and Robocraze (Kanpur/Bengaluru)1. This dual-vendor approach achieves 100% component availability, verifies hardware authenticity, guarantees 4-wire SPI functionality on the accelerometer breakout, and eliminates unnecessary shipping costs by triggering free standard delivery thresholds on both platforms ( for Robu.in and  for Robocraze)1.

The recommended purchasing plan achieves an expected delivered hardware cost of  when buying all components fresh, including local fabrication allowances and shipping contingencies1. By re-using standard, pre-accepted laboratory stock for generic prototyping items (solderless breadboard, jumper wire bundle, Micro-USB data cable, Vero board, and basic hookup wire), the net project expenditure drops to , successfully achieving the preferred budget target of  with a remaining margin of , and an uncommitted headroom of  below the absolute  ceiling1.

| Procurement Parameter | Baseline Specification | Primary Recommended Source | Unit Price (incl. GST) | Shipping & Delivery | Strategy Allocation |
| --- | --- | --- | --- | --- | --- |
| Primary Microcontroller | Genuine Espressif ESP32-DEVKITC-32E (WROOM-32E, 4MB) | Robu.in (SKU: 1696727) |  | Free Standard (5–7 Days) | BUY NOW — CRITICAL1 |
| Vibration Sensor | ADXL345 Tri-Axis Breakout (4-Wire SPI, 3.3V Regulated) | Robocraze (SKU: ADXL-345) |  | Free Standard ( Cart) | BUY NOW — CRITICAL1 |
| Test-Rig Drive | 12V 600 RPM N20 Metal Gear Motor with Wire Harness | Robocraze (SKU: N20-12V-600) |  | Free Standard ( Cart) | BUY NOW — CRITICAL1 |
| Motor Power Supply | 12V 1A Regulated Enclosed DC Adapter (5.5×2.1mm Plug) | Robocraze (SKU: 12V-1A-ADP) |  | Free Standard ( Cart) | BUY NOW — CRITICAL1 |
| Power Control & Protection | DC Toggle Switch, Inline Fuse Holder, 1A Fuses, DC Jack | Evelta / Electronic Spices / Robocraze |  | Combined / Local | BUY NOW — CRITICAL1 |
| Status & Prototyping | Common-Cathode RGB LED, Resistors, Breadboard, Jumpers | Robocraze |  | Free Standard ( Cart) | REUSE / BUY IF NEEDED1 |
| Rig & Safety Enclosure | Base Plate, Motor Clamp, Sensor Mount, Guard, Fasteners | Local Kerala Hardware / Fabrication |  | Local Pickup | WAIT FOR HARDWARE1 |

Delivery to Ernakulam, Thrissur, or Malappuram is fully supported by all recommended vendors via express courier networks including BlueDart, Delhivery, and ShipRocket4. Ernakulam provides the fastest transit times (typically 3 to 4 business days via express air), whereas Thrissur and Malappuram receive standard ground shipments within 4 to 6 business days5.

## Frozen VibeGuard procurement scope

The scope of this procurement effort is strictly frozen around the baseline architecture established in the project checklist (VibeGuard_Procurement_Component_Acceptance_and_Lab_Setup_Checklist.md)1. The semester prototype is engineered exclusively to evaluate whether a single, rigidly mounted ADXL345 accelerometer interfaced to an ESP32 microcontroller over a 4-wire SPI bus can acquire raw acceleration spectra, compute time-domain metrics (RMS and peak acceleration), and classify a documented Normal state from a safe, mechanically induced Abnormal state using localized processing1.

The procurement scope excludes all advanced, secondary, or future-phase research hardware1. Specifically, the purchasing agent must not order secondary accelerometers or multi-sensor spatial arrays, acoustic micro-electro-mechanical systems (MEMS) or acoustic sensor arrays, cloud gateways, industrial edge computing nodes, cellular modems, industrial IEPE/ICP vibration transducers, high-voltage AC induction motors, external oscilloscopes, logic analyzers, or specialized spectrum analysis hardware for permanent installation1.

All components selected in this report map directly to the frozen baseline bill of materials (BOM), ensuring full electrical, interface, and mechanical compatibility1.

## Vendor credibility investigation

Evaluating online vendor credibility is critical to avoid counterfeit silicon, mislabeled modules, shipping delays, or unfulfilled orders1. Vendors evaluated during this investigation have been audited against corporate registration details, GST compliance, return/replacement policies, shipping logistics to South India, and technical community reputation1.

The vendor classification framework assigns each supplier to a clear confidence tier:

- Category A — Manufacturer or verified authorized semiconductor distributor providing direct component provenance1.

- Category B — Established specialist electronics vendor with verified Indian corporate identity, stock transparency, and strong technical community credibility1.

- Category C — Reasonably credible lower-cost vendor without direct manufacturer authorization, suitable for passive hardware or non-critical mechanical parts1.

- Category D — Open marketplace listing with limited seller provenance, requiring extreme caution regarding component authenticity1.

- AVOID — Vendor exhibiting severe fulfilment concerns, ambiguous return policies, or persistent counterfeit complaints1.

| Vendor Name | Business / Corporate Identity | GST / Location | Return / Replacement Policy | Shipping Logistics to Kerala | Assigned Confidence Category | Justification & Audit Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Robu.in (Macfoe Technologies / Pioneer Robots) | Registered Indian Private Limited entity; major robotics supplier since 2014 | Active GST; Pune, Maharashtra | 7-day replacement for manufacturing defects; unboxing video required; Rs. 70 return shipping reimbursement | BlueDart Air (3–5 days, ), Standard Ground (5–7 days, or Free ) | Category B | Highly trusted maker source in India. Excellent stock transparency, fast dispatch (99% within 24h), reliable packaging1. |
| Robocraze (Makers360 Logistics / Jagriti Enterprise) | Registered Indian entity; established educational hardware retailer | Active GST; Kanpur (UP) & Bengaluru (KA) | 7-day replacement policy for damaged/defective items; dedicated ticket portal | Standard Courier (3–5 days to Kerala); Free shipping on orders | Category B | High credibility for educational robotics components, sensors, and passive hardware. Excellent regional dispatch from South India1. |
| Evelta Electronics | Authorized distributor and niche component specialist | Active GST; Mumbai Warehouse, Maharashtra | 14-day replacement warranty for manufacturing defects; direct original manufacturer sourcing | Courier/Speed Post (2–5 days across India); exact GST breakdown on invoices | Category A / B | Direct stocking distributor for Espressif, DFRobot, and 7Semi. High confidence for genuine silicon, though stock status requires cart confirmation1. |
| Probots India | Specialist robotics retailer specializing in open-source hardware | Active GST; Bengaluru, Karnataka | Replacement warranty for dead-on-arrival (DOA) items; technical inspection required | Standard Ground/Air (2–4 days to Kerala via Bengaluru hub) | Category B | Excellent source for sensor breakouts and precision N20 motors. Clear technical descriptions and reliable stock tracking1. |
| Electronic Spices | E-commerce component retail vendor | Active GST; Delhi | Standard replacement policy; limited technical support | Standard Surface Courier (5–8 days to Kerala) | Category C | Acceptable for passive hardware, fuse holders, switches, and wiring, but higher risk of generic sub-components1. |
| Amazon India / Flipkart Marketplaces | Multi-seller e-commerce marketplaces | Varies by individual seller listing | 7-day return/replacement dependent on seller and fulfilled status | Expedited 2–3 day delivery available via Prime/Assured hubs | Category D | High risk of receiving ADXL345 breakouts with missing SPI pins, re-marked clone microcontrollers, or charge-only USB cables1. |
| S.R. Electronics (Palarivattom / Piravom) | Local Kerala electrical and appliance service entity | Active Local Business; Ernakulam, Kerala | Local store OTC replacement / manual inspection | Immediate local pickup in Ernakulam district | Category C (Local Non-Silicon) | Verified local business, but specializes in home appliance service, washing machine/oven PCB repair, and general electrical fittings14. Unsuited for silicon/sensors, but highly suitable for local wire, switches, and fasteners1. |

## ESP32 purchasing comparison

The primary project requirement mandates an authentic Espressif ESP32-DEVKITC-32E board integrated with the ESP32-WROOM-32E module (4MB Flash, PCB antenna, Micro-USB programming interface)1. Sourcing an authentic Espressif board ensures stable CP2102/CH340 USB-to-UART bridge enumeration, reliable 3.3V LDO voltage regulation under active Wi-Fi/processing bursts, and fully accessible SPI pinouts without strapping pin interference1.

To maintain strict electrical safety and bus integrity, the SPI pin assignment must adhere to a rigid safety boundary. Safe, non-interfering SPI pins include GPIO18 for SCLK, GPIO23 for MOSI, GPIO19 for MISO, GPIO21 for CS, and GPIO4 for INT11. The engineering team must strictly avoid strapping pins (GPIO0, GPIO2, GPIO5, GPIO12, GPIO15) and flash memory pins (GPIO6 through GPIO11) to prevent bootloader lockup or flash corruption1.

| Parameter / Feature | Option A: Authenticity-First (Robu.in) | Option B: Verified Stock (Evelta Electronics) | Option C: Authorized Fallback (Evelta ESP32-S3) |
| --- | --- | --- | --- |
| Exact Product Name | Espressif ESP32-DevKitC-32E Development Board1 | ESP32-DEVKITC-32E (WROOM-32E 4MB)1 | ESP32-S3-DEVKITC-1-N32R8V1 |
| Exact SKU / Part No. | SKU: 16967272 | SKU: 136-ESP32-DEVKITC-32E10 | SKU: 136-ESP32-S3-DEVKITC-11 |
| Manufacturer | Espressif Systems2 | Espressif Systems10 | Espressif Systems1 |
| Core Module | ESP32-WROOM-32E (4MB Flash)2 | ESP32-WROOM-32E (4MB Flash)10 | ESP32-S3-WROOM-1 (32MB Flash / 8MB PSRAM)1 |
| USB Interface / Connector | Micro-USB (USB-to-UART Bridge)1 | Micro-USB (USB-to-UART Bridge)1 | Dual USB Type-C (Native + UART)1 |
| Displayed Item Price | [cite: 1, 2] | [cite: 10] | [cite: 1] |
| GST Inclusion Status | Price includes 18% GST1 | including 18% GST1 | including 18% GST1 |
| Current Stock Status | In Stock [cite: 1, 2] | Out of Stock / Backorder Notice Active10 | In Stock (Shipped in 24h)1 |
| Delivery Estimate (Kerala) | 3–5 Days (Air) / 5–7 Days (Ground)5 | Usually Delivered in 2–5 Days10 | 2–5 Days1 |
| Return / Warranty | 6-Month Supplier Warranty / 7-Day Return2 | 14-Day Replacement Warranty10 | 14-Day Replacement Warranty1 |
| Direct Product URL | https://robu.in/product/espressif-esp32-devkitc-esp32-wroom-3-2e-development-board/ [cite: 2] | https://evelta.com/esp32-devkitc-32e-esp32-wroom-32e-development-board-4mb-flash-pcb-antenna/ [cite: 10] | https://evelta.com/esp32-s3-devkitc-1-wi-fi-bluetooth-le-development-board/ [cite: 1] |
| Technical Assessment | RECOMMENDED PRIMARY CHOICE. Authentic silicon, verified pinout, robust LDO1. | Excellent fallback if restocked; current stock status is ambiguous1. | REJECT unless authorized. Consumes budget ceiling () and requires new pin map1. |

## ADXL345 purchasing comparison

The ADXL345 tri-axis accelerometer is a critical component1. Sub-standard or counterfeit modules often hardwire the chip into  mode, omit MISO/MOSI traces, or use fake MEMS dies with severe noise floors and incorrect DEVID register responses1. The VibeGuard project mandates 4-wire SPI communication, requiring physical access to VCC, GND, SCLK, SDI (MOSI), SDO (MISO), and CS pins1. Furthermore, while the raw Analog Devices ADXL345 IC operates strictly between  and , the breakout module must feature an onboard  LDO regulator and level-shifting circuitry to accept power and logic signals safely1.

System validation requires verifying that the physical bus operates in 4-wire SPI mode with a dedicated chip-select line. Upon powering up, reading register address 0x00 must return a stable silicon identity byte of 0xE51. To achieve the target sampling rate of 800 Hz Output Data Rate (ODR), the SPI clock frequency must be configured to at least 400 kHz, with power supplied directly from the ESP32 board's regulated 3.3V power rail1.

| Parameter / Feature | Option A: Authenticity-First (SparkFun / Evelta) | Option B: Best-Value Reputable (Robocraze) | Option C: Budget Backup (Probots GY-291) |
| --- | --- | --- | --- |
| Exact Product Name | SparkFun ADXL345 Triple Axis Breakout11 | ADXL345 Digital Angle Acceleration Sensor Module1 | Digital Accelerometer ADXL345 3 Axis Range [cite: 1, 12] |
| Exact SKU / Part No. | SKU: 057-SEN-0983611 | SKU: ADXL-3453 | Model: GY-291 / ADXL3451 |
| Vendor / Supplier | Evelta Electronics11 | Robocraze1 | Probots India1 |
| Vendor Confidence | Category A (Official SparkFun Reseller)1 | Category B (Established Specialist)1 | Category B (Established Specialist)1 |
| 4-Wire SPI Pins Exposed | Yes (VCC, GND, CS, SCL, SDA, SDO)11 | Yes (VCC, GND, CS, SCL, SDA, SDO)1 | Yes (VCC, GND, CS, SCL, SDA, SDO)1 |
| Onboard Regulator / Level | Onboard LDO and level translation11 | Onboard LDO and logic protection1 | Onboard 3.3V LDO regulator12 |
| Displayed Item Price | (Excl. GST)11 | (Incl. GST)1 | (Excl. GST)1 |
| Delivered Price Estimate | (Incl. GST) + Freight11 | (Free Shipping )1 | (Incl. GST) + Freight1 |
| Stock Status | Only 3 in stock11 | In Stock (148 units listed)1 | In Stock [cite: 1, 12] |
| Direct Product URL | https://evelta.com/evelta-adxl345-triple-axis-digital-accelerometer-breakout-spi-i2c/ [cite: 11] | https://robocraze.com/products/adxl-345 [cite: 3] | https://probots.co.in/digital-accelerometer-adxl345-3-axis-range-16g.html [cite: 12] |
| Technical Assessment | Genuine SparkFun board; highly reliable but price () violates budget efficiency1. | RECOMMENDED PRIMARY CHOICE. Proven breakout format, full SPI exposure, gold-plated PCB1. | Excellent low-cost backup. Requires secondary verification of SPI trace continuity1. |

## Motor purchasing comparison

The VibeGuard mechanical test-rig requires a low-voltage, controlled rotating machine to simulate balanced operation (Normal state) and mechanically induced imbalance (Abnormal state)1. The preferred motor is a  DC N20 micro metal gear motor operating at approximately  with a standard  D-shaft1. High-power AC induction motors, high-speed un-geared RC motors, or oversized DC motors are strictly rejected to maintain a safe, guarded, low-energy educational environment1.

The motor operates within a well-defined electromechanical envelope. Its rated operating voltage is  DC regulated, yielding a nominal output speed of approximately  through an all-metal spur gearbox (GA12-N20 class)7. The output geometry features a  diameter D-shaft suitable for positive-retention mechanical couplings1. Under nominal operation, no-load current draw remains low (), while stall current is capped below 1.

| Parameter / Feature | Option A: Robocraze N20 Assembly | Option B: Robu.in N20 Motor | Option C: Probots GA12-N20-600 |
| --- | --- | --- | --- |
| Exact Product Name | 600 RPM 12V N20 DC Metal Gear Motor with Cable1 | N20 12V 600 RPM Micro Metal Gear Motor1 | GA12-N20 12V 600 RPM Micro Metal Gear Motor1 |
| Vendor / Source | Robocraze1 | Robu.in1 | Probots India1 |
| Operating Voltage | 12V DC1 | 12V DC1 | 12V DC1 |
| Nominal Speed / Gear Ratio | 600 RPM1 | 600 RPM1 | 600 RPM (1:50 Ratio)1 |
| Shaft Dimensions | 3 mm D-shaft (9 mm shaft length)1 | 3 mm D-shaft1 | 3 mm D-shaft1 |
| Gearbox & Body | All-metal spur gearbox; cross-section7 | All-metal gear assembly21 | All-metal gear assembly13 |
| Lead Harness / Wiring | Pre-soldered JST/wire cable harness included1 | Solder tabs (bare motor)1 | Solder tabs (bare motor)1 |
| Price (incl. GST) | [cite: 1, 8] | [cite: 1, 21] | [cite: 1, 13] |
| Stock Status | In Stock (62 units listed)1 | In Stock [cite: 1, 21] | In Stock [cite: 1, 13] |
| Direct Product URL | https://robocraze.com/products/600-rpm-12v-n20-dc-metal-gear-motor-with-cable [cite: 1, 8] | https://robu.in/product/n20-12v-600-rpm-micro-metal-gear-motor/ [cite: 21] | https://probots.co.in/dc12v-n20-micro-metal-gear-motor-pololu-600rpm-1-50.html [cite: 13] |
| Technical Assessment | RECOMMENDED PRIMARY CHOICE. Includes pre-attached cable harness, eliminating solder joint fatigue1. | Equivalent motor quality; requires manual lead soldering and strain relief1. | High quality GA12 construction; excellent backup1. |

## Power supply/protection comparison

The power architecture separates the sensitive 3.3V digital processing domain (powered via laptop USB) from the 12V electromechanical drive domain1. The motor power supply must be an enclosed, regulated 12V 1A DC wall adapter featuring over-voltage (OVP), over-current (OCP), and short-circuit protection1. Unenclosed open-frame AC-DC boards are explicitly rejected due to mains electrocution hazards1.

Power flow follows a strictly isolated control path: electrical energy originates from the  wall adapter, enters through a  DC female barrel jack, passes through a DC-rated toggle switch on the positive leg, flows through an inline fuse holder containing a  fast-acting fuse, powers the N20 motor, and returns directly to the adapter negative terminal1.

To guarantee safety, electrical protection components must be selected with verified DC ratings1. Standard low-cost switches frequently display AC ratings (e.g., ); an AC rating does not guarantee DC interruption capacity, as DC arcs do not cross a zero-voltage threshold1. Therefore, the DC switch rating must be documented prior to order sign-off1.

The fuse holder must accept blade fuses (ATO/ATC inline) or  glass tube fuses that match the holder format1. A  fast-acting candidate fuse is selected to exceed the motor's no-load running current () while opening rapidly under locked-rotor stall conditions ()1. Bypassing a blown fuse is strictly prohibited1.

| Parameter / Component | Option A: Primary Recommended Source | Option B: Secondary Source | Option C: Alternative / Local Option |
| --- | --- | --- | --- |
| 12V 1A DC Power Adapter | Robocraze 12V 1A Regulated Power Adapter (, OVP/OCP/OTP)1 | Robu Orange Pro 12V 1A Adapter (, Premium Enclosed)1 | Local Electrical Shop / Standard 12V 1A Wall Adapter ()1 |
| DC Female Power Connector | Robocraze Female Screw Terminal Jack ()1 | Robu Panel Mount DC Jack ()1 | Local Electronics Store DC Socket ()1 |
| DC-Rated Power Switch | Evelta ASW-07D DC Toggle Switch ( incl. GST; Pending DC Rating Resolution)1 | Robocraze Mini SPST Rocker Switch (; AC Rated - Rating Must Be Verified)1 | Local Heavy-Duty Automotive 12V DC Toggle Switch ()1 |
| Fuse Holder & Fuse Set | Electronic Spices Waterproof Inline Blade Fuse Holder () + 1A Blade Fuses ()1 | Probots Covered Panel Fuse Holder () + 1A Glass Fuses ()1 | Local Auto Spare Parts Store Inline Blade Fuse Assembly ()1 |

## RGB/prototyping/wiring comparison

The VibeGuard user interface incorporates a single common-cathode RGB LED to signal operational states1:

- Green indicates the Normal state, where system parameters are calibrated and baseline acceleration RMS remains within nominal thresholds1.

- Blue indicates the Calibrating or Processing state during stationary spectral baseline acquisition1.

- Red indicates the Abnormal state, triggered when vibration RMS or peak acceleration exceeds the safety limit1.

Each LED color channel requires dedicated current-limiting resistors ( or ) to prevent excessive GPIO current draw from the ESP321. For stationary bench prototyping, an 830-point solderless breadboard and flexible jumper wires are utilized; however, final test-rig deployment requires soldering signal lines to a rigid Vero/perfboard to eliminate contact bounce and intermittent jumper disconnects caused by structural motor vibration1.

| Component Item | Specification / Description | Vendor & Product SKU | Item Price (incl. GST) | Recommendation & Strategy |
| --- | --- | --- | --- | --- |
| RGB State Indicator | 5 mm Common-Cathode RGB LED (Pack of 10) | Robocraze (SKU: RGB-CC-10)1 |  | BUY NOW. Verify common cathode with diode test1. |
| Current Limiting Resistors | & Resistor Assortment | Robocraze / Lab Stock1 |  | BUY NOW / REUSE. 1 resistor per channel mandatory1. |
| Solderless Breadboard | MB102 830-Point Solderless Breadboard | Robocraze (SKU: MB102-830)1 |  | REUSE IF AVAILABLE. Bench testing only1. |
| Jumper Wire Bundle | M-M, M-F, F-F 20 cm Ribbons (40 pcs each) | Robocraze (SKU: JW-SET-120)1 |  | REUSE IF AVAILABLE. Wiggle-test before use1. |
| USB Data / Serial Cable | USB-A to Micro-B 1m Data Cable (Known Data Pins) | Robocraze ERD UC-2521 / Robu NodeMCU Cable24 | / | BUY NOW / REUSE. Must support data logging1. |
| Permanent Circuit Board | Copper Stripboard / Vero Board | Robocraze (SKU: VERO-3X4)1 |  | BUY NOW. Final soldered rig wiring1. |
| Wiring & Termination Kit | 24 AWG Hookup Wire, Heat-Shrink, Headers, Solder | Robocraze / Local Shop (Allowance)1 |  | BUY LOCALLY / REUSE. Insulate all joints1. |

## Mechanical/safety sourcing

The physical test-rig must support mechanical vibration generation while maintaining absolute structural stability and operator safety1. The rotating assembly incorporates an off-axis eccentric mass mounted on the motor D-shaft to induce repeatable abnormal vibrations1.

The eccentric mass must be fastened using a  set-screw or clamping hub and an off-axis M3 bolt locked with a Nyloc nut1. Press-fit masses, tape, hot glue, or loose washers are strictly prohibited due to severe projectile risks during high-speed rotation1. Furthermore, a rigid clear acrylic or polycarbonate shield must enclose the entire 360-degree rotating envelope to ensure operator safety1. To maintain measurement integrity, the ADXL345 PCB must be bolted directly to a rigid aluminium or 3D-printed bracket clamped to the motor housing, as flexible mounting foam or double-sided tape severely attenuates vibration frequencies1.

| Mechanical Component | Required Specification | Recommended Sourcing Route | Estimated Cost | Procurement Rule |
| --- | --- | --- | --- | --- |
| Rig Base Plate | Heavy acrylic plate () or hardwood block | LOCAL HARDWARE SHOP / FABRICATE1 |  | Local sourcing eliminates heavy shipping charges1. |
| N20 Motor Mount Clamp | Aluminium / steel mounting bracket with M2/M3 mounting screws | ONLINE (Robocraze/Robu) OR FABRICATE1 |  | Confirm shaft centerline height prior to base drilling1. |
| Rigid Sensor Mount | L-bracket / rigid block for 3-axis mounting | FABRICATE / 3D PRINT1 |  | Must maintain rigid contact with motor bearing housing1. |
| Captive Eccentric Mass | clamping hub, off-axis M3 bolt, washers, M3 Nyloc nut | ONLINE MAKER SHOP / FABRICATE1 |  | WAIT FOR MOTOR. Do not buy hub until shaft is measured1. |
| Rotating Part Guard | Enclosed clear acrylic/polycarbonate shield | FABRICATE / LOCAL PLASTIC SHEET1 |  | Mandatory safety item. Must cover full rotating radius1. |
| Fasteners & Strain Relief | M3 screws, washers, Nyloc nuts, zip ties, rubber feet | LOCAL HARDWARE STORE1 |  | Buy locally in small hardware packs1. |

## Kerala local sourcing options

Local procurement in Kerala is highly efficient for general electrical hardware, structural materials, fasteners, and wiring consumables1. However, specialized microcontrollers (ESP32-DevKitC-32E) and authentic digital sensor breakouts (ADXL345) are rarely stocked by general electrical retail stores in the region1.

| Store Name & Location | Verified Commercial Nature | Usable VibeGuard Hardware Category | Sourcing Suitability & Limitations |
| --- | --- | --- | --- |
| S.R. Electronics (Palarivattom, Ernakulam)14 | Established home appliance repair, washing machine & microwave PCB service center14 | General electrical wire, switches, basic passive components, heat-shrink tubing | SUITABLE FOR PASSIVES / WIRING ONLY. Does not stock authentic ESP32 DevKits or ADXL345 breakouts1. |
| S.R. Electronics (Piravom, Ernakulam)16 | Regional electrical goods dealer16 | Modular switches, junction boxes, terminal blocks, hardware fasteners | SUITABLE FOR MECHANICAL / BASE HARDWARE. OTC cash purchase for screws, base plates, and switches1. |
| Local Hardware Stores (Ernakulam / Thrissur / Malappuram) | General hardware, paint, and building material suppliers | Acrylic/hardwood base plates, M3 bolts, nuts, washers, rubber vibration dampening pads | RECOMMENDED FOR RIG BASE & FASTENERS. Highly cost-effective; eliminates online freight for heavy items1. |
| Fab Labs / 3D Printing Services (Kochi / Thrissur) | Digital fabrication and rapid prototyping facilities | Custom rigid sensor brackets, N20 motor clamps, transparent safety guards | RECOMMENDED FOR ACCELEROMETER MOUNT. Provides rigid sensor mounting brackets1. |

## International backup options

International suppliers (such as Mouser Electronics, DigiKey, or AliExpress) were evaluated as potential backup channels for original manufacturer silicon1. However, international procurement is strictly rejected for the active VibeGuard semester cycle due to the following factors1:

- Freight Overhead: Expedited international freight from global distributors (Mouser/DigiKey) incurs standard delivery charges ranging between  and  per shipment. Sourcing a  sensor internationally increases the effective delivered price to over , violating the project expenditure ceiling1.

- Import Customs & Taxes: Shipments entering India are subject to Basic Customs Duty (BCD) and IGST (typically 28% to 42% combined), along with customs clearance processing fees imposed by courier handles1.

- Delivery Latency: Standard postal clearance from international channels introduces transit delays of 15 to 30 days, creating severe schedule risks for project milestones1.

Consequently, verified domestic stock from established Indian vendors (Robu.in, Robocraze, Evelta, Probots) remains the sole viable procurement path1.

## Delivered-price comparison

The comparative analysis below computes the effective delivered price for all required hardware components across key vendors1. The effective delivered cost equals the item display price plus applicable GST (if separate) and standard vendor shipping fees, minus any applicable free shipping discounts1.

| Component Category | Item Description | Robu.in Delivered Price | Robocraze Delivered Price | Evelta Delivered Price | Probots Delivered Price | Recommended Source |
| --- | --- | --- | --- | --- | --- | --- |
| Microcontroller | ESP32-DevKitC-32E (WROOM-32E) | (Free S&H )1 | N/A (Generic Clones Only) | + S&H = [cite: 1, 10] | N/A | Robu.in ()1 |
| Accelerometer | ADXL345 Breakout (4-Wire SPI) | + S&H | (Free S&H )1 | + S&H11 | + S&H = [cite: 1, 12] | Robocraze ()1 |
| Rig Motor | 12V 600 RPM N20 Motor | + S&H1 | (With Wire Cable)1 | N/A | + S&H1 | Robocraze ()1 |
| Power Adapter | 12V 1A Regulated DC Adapter | (Orange Pro)1 | (Enclosed)1 | N/A | + S&H | Robocraze ()1 |
| DC Connector | Female Jack | [cite: 1] | [cite: 1] | N/A |  | Robocraze ()1 |
| Power Control | DC Toggle Switch / Fuse Holder | (Assorted) | (AC Rated)1 | (ASW-07D)1 | (Holder/Fuse)1 | Evelta / Electronic Spices ()1 |
| Status Indicator | Common-Cathode RGB LED (10 pk) |  | [cite: 1, 12] | N/A |  | Robocraze ()1 |
| Prototyping | Resistors + Breadboard + Jumpers |  | [cite: 1, 11, 19, 22] | N/A |  | Robocraze ()1 |
| Data Cable | Micro-USB 1m Data Cable | (NodeMCU Cable)24 | (ERD UC-252)1 | N/A |  | Robocraze () / Robu ()1 |
| Perfboard | Vero Board | (10x10 cm)1 | [cite: 1, 25] | N/A |  | Robocraze ()1 |

## Authenticity-first cart

The Authenticity-First Purchasing Cart (Cart A) prioritizes official, manufacturer-certified silicon distributor channels (Evelta and Robu) to eliminate counterfeit risk1. This cart incorporates the genuine SparkFun ADXL345 breakout alongside the Espressif DevKitC-32E1.

| Item Line & Description | Source Vendor | Unit Price (incl. GST) | Qty | Total Delivered Line Cost |
| --- | --- | --- | --- | --- |
| Genuine Espressif ESP32-DevKitC-32E | Robu.in | [cite: 2] | 1 | [cite: 2] |
| SparkFun ADXL345 Breakout Board | Evelta Electronics | [cite: 11] | 1 | [cite: 11] |
| Premium 12V 600 RPM Motor & Power Supply | Robu.in | [cite: 1] | 1 | [cite: 1] |
| DC Toggle Switch & Inline Fuse System | Evelta / Electronic Spices | [cite: 1] | 1 | [cite: 1] |
| RGB LEDs, Resistors & Prototyping Jumpers | Robocraze | [cite: 1] | 1 | [cite: 1] |
| Mechanical Base, Mounts & Safety Guard | Local Fabrication | [cite: 1] | 1 | [cite: 1] |
| Estimated Courier Freight & Contingency Buffer | Various | [cite: 1] | 1 | [cite: 1] |
| CART A TOTAL DELIVERED COST | Multiple Suppliers | — | — | [cite: 1] |

Cart A exceeds the absolute project budget ceiling () by , primarily driven by the high unit cost of the SparkFun ADXL345 breakout ()1. Consequently, Cart A is REJECTED for total project procurement, but its components serve as an authenticity baseline1.

## Best-value recommended cart

The Best-Value Recommended Cart (Cart B) optimizes genuine silicon authenticity, reliable Indian vendor stock, rapid courier dispatch to Kerala, and free delivery thresholds1. This strategy consolidates procurement across Robu.in (Order Group 1A) and Robocraze (Order Group 1B & 3), supplemented by specialized electrical protection and local mechanical fabrication1.

| Item Line & Description | Primary Vendor | Item SKU / Part No. | Unit Price | Qty | Line Total | Free Shipping Gate Audit |
| --- | --- | --- | --- | --- | --- | --- |
| Genuine Espressif ESP32-DevKitC-32E | Robu.in | 1696727 |  | 1 |  | QUALIFIED (Robu Cart )1 |
| ADXL345 Tri-Axis Breakout (SPI) | Robocraze | ADXL-345 |  | 1 |  | QUALIFIED (Robocraze Cart )1 |
| 12V 600 RPM N20 Motor with Cable | Robocraze | N20-12V-600 |  | 1 |  | Qualified1 |
| 12V 1A Enclosed DC Adapter | Robocraze | 12V-1A-ADP |  | 1 |  | Qualified1 |
| Female DC Jack | Robocraze | DC-FEM-JK |  | 1 |  | Qualified1 |
| Common-Cathode RGB LED (10 Pack) | Robocraze | RGB-CC-10 |  | 1 |  | Qualified1 |
| Resistor Pack (10 Pack) | Robocraze | RES-220-10 |  | 1 |  | Qualified1 |
| Resistor Pack (10 Pack) | Robocraze | RES-330-10 |  | 1 |  | Qualified1 |
| MB102 830-Point Breadboard | Robocraze | MB102-830 |  | 1 |  | Qualified1 |
| Jumper Wire Set (M2M, M2F, F2F) | Robocraze | JW-SET-120 |  | 1 |  | Qualified1 |
| ERD Micro-USB Data Cable (1m) | Robocraze | ERD-UC-252 |  | 1 |  | Qualified1 |
| Vero Board | Robocraze | VERO-3X4 |  | 1 |  | Qualified1 |
| Evelta ASW-07D DC Toggle Switch | Evelta | ASW-07D |  | 1 |  | Standard Courier ()1 |
| Inline Blade Fuse Holder + Fuses | Electronic Spices | E-FUSE-HLD |  | 1 |  | Combined Local Delivery1 |
| Wiring & Termination Kit Allowance | Local Store | WIRING-KIT |  | 1 |  | Local Purchase1 |
| Rig Base, Mounts & Safety Guard | Local Fabrication | RIG-FAB-01 |  | 1 |  | Local Fabrication Allowance1 |
| Shipping & Price Contingency | Reserve | CONTINGENCY |  | 1 |  | Uncommitted Buffer1 |
| TOTAL DELIVERED COST (CART B) | Consolidated | All SKUs | Fresh Rates | — |  | Meets Ceiling () [cite: 1] |

## Minimum-safe-cost cart

The Minimum-Safe-Cost Cart (Cart C) is designed for maximum laboratory budget efficiency1. It mandates the physical inspection, testing, and acceptance of pre-existing lab stock (breadboard, jumper wires, USB cable, Vero board, and basic wiring)1. Purchasing is restricted strictly to critical non-reusable hardware1.

| Item Line & Description | Source Vendor | Unit Cost (incl. GST) | Sourcing Allocation |
| --- | --- | --- | --- |
| Genuine Espressif ESP32-DevKitC-32E | Robu.in | [cite: 2] | BUY NEW (Critical Silicon)1 |
| ADXL345 Tri-Axis Breakout (4-Wire SPI) | Robocraze | [cite: 3] | BUY NEW (Critical Sensor)1 |
| 12V 600 RPM N20 Motor with Cable | Robocraze | [cite: 8] | BUY NEW (Critical Drive)1 |
| 12V 1A Enclosed DC Power Adapter | Robocraze | [cite: 1] | BUY NEW (Power Supply)1 |
| Female DC Jack | Robocraze | [cite: 1] | BUY NEW (Power Connector)1 |
| Common-Cathode RGB LED Pack | Robocraze | [cite: 12] | BUY NEW (Status Indicator)1 |
| & Resistor Packs | Robocraze | [cite: 11] | BUY NEW (Current Limiting)1 |
| DC Switch & Inline Fuse Holder System | Evelta / Electronic Spices | [cite: 1] | BUY NEW (Safety Circuit)1 |
| Local Mechanical Base, Mounts & Guard | Local Fabrication | [cite: 1] | FABRICATE / LOCAL SHOP1 |
| Solderless Breadboard MB102 | Department Lab | [cite: 1] | REUSED FROM LAB STOCK [cite: 1] |
| Jumper Wire Ribbon Bundle | Department Lab | [cite: 1] | REUSED FROM LAB STOCK [cite: 1] |
| USB Micro-B Data Cable | Department Lab | [cite: 1] | REUSED FROM LAB STOCK [cite: 1] |
| Vero Board & Wiring Consumables | Department Lab | [cite: 1] | REUSED FROM LAB STOCK [cite: 1] |
| Net Courier Shipping Charges | Robu & Robocraze | [cite: 5, 6] | Free Shipping Thresholds Met5 |
| Uncommitted Price Contingency Buffer | Reserve Allowance | [cite: 1] | Contingency Reservation1 |
| TOTAL NET EXPENDITURE (CART C) | Consolidated Plan | [cite: 1] | MEETS TARGET () [cite: 1] |

Cart C achieves a net expenditure of , successfully meeting the preferred expenditure target of  with a clear surplus margin of 1.

## Shipping/location optimization

Logistics and courier routing to Kerala have been analyzed across three potential destination hubs: Ernakulam, Thrissur, and Malappuram1.

Ernakulam (Kochi Hub) serves as the primary distribution hub for major express couriers including BlueDart Air and Delhivery Express4. It provides the fastest transit window, delivering shipments within 3 to 4 business days from Pune or Bangalore warehouses4. Thrissur acts as a central Kerala transit node, receiving standard ground shipments within 4 to 5 business days5. Malappuram represents a secondary distribution zone, where standard ground delivery requires 5 to 7 business days5.

| Vendor | Carrier Options | Standard Shipping Fee | Free Shipping Threshold | Transit Time to Ernakulam | Transit Time to Thrissur | Transit Time to Malappuram | Location Recommendation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Robu.in | BlueDart Air, Delhivery, Anjani, Speed Post | (Standard Ground)5 | Free [cite: 5] | 3–4 Days (Air) / 5 Days (Ground)5 | 4–5 Days5 | 5–6 Days5 | Ernakulam yields optimal delivery speed1. |
| Robocraze | Bluedart, Delhivery, ShipRocket | Standard Rates ()6 | Free [cite: 6] | 3–4 Days6 | 4–5 Days6 | 5–6 Days6 | Ernakulam yields optimal delivery speed1. |
| Evelta | BlueDart, FedEx, Speed Post | Displayed at Checkout ()10 | Case-by-case promotion | 3–5 Days10 | 4–5 Days10 | 5–6 Days10 | Standard delivery across all postcodes1. |

Final delivery estimates require exact destination PIN codes during checkout1. If a specific portal prompts for a PIN code prior to payment, state: Exact PIN code required to obtain final delivery estimate1.

## Buy Now / Wait / Reuse classification

To prevent purchasing errors and avoid ordering dimension-dependent mechanical couplers that fail to fit received motor shafts, the procurement timeline is divided into three distinct execution phases1.

First, Order Group 1 executes immediate purchasing of critical silicon and active components to initiate workbench testing1. Once physical hardware arrives, physical measurements dictate the exact dimensions required for structural mounts1. In parallel, Phase 3 audits department inventory to reuse existing laboratory consumables1.

### 1. BUY NOW — CRITICAL (Immediate Order Execution)

Items required immediately for workbench electronics bring-up, serial protocol verification, and firmware development1:

- Espressif ESP32-DEVKITC-32E Development Board (Robu.in)1.

- ADXL345 Tri-Axis Accelerometer Breakout (Robocraze)1.

- N20 DC Metal Gear Motor with Cable (Robocraze)1.

- Regulated Enclosed DC Power Adapter (Robocraze)1.

- Micro-USB Data/Serial Cable (Robocraze)1.

- DC Female  Screw Terminal Connector (Robocraze)1.

- DC-Rated Toggle Switch & Inline Fuse Holder Set (Evelta / Electronic Spices)1.

### 2. WAIT UNTIL HARDWARE ARRIVES (Dimension-Dependent Items)

Items that must NOT be ordered until physical motor shaft diameter, motor casing dimensions, and ADXL345 PCB mounting hole spacing are measured with calipers upon arrival1:

- set-screw / clamping shaft hub for eccentric mass attachment1.

- N20 motor mounting clamp bracket1.

- Rigid sensor mounting L-bracket1.

- Base plate mounting hole drilling and structural standoff selection1.

- Enclosing safety guard geometry and clear panel fabrication1.

### 3. REUSE / LOCAL PURCHASE (Laboratory Stock & General Hardware)

Items to be audited against existing lab inventory or acquired locally in Kerala1:

- MB102 830-point solderless breadboard (Reuse if rows/rails pass continuity check)1.

- Flexible jumper wire ribbon set (M-M, M-F, F-F) (Reuse if wiggle test passes)1.

- Vero/perfboard (Reuse or buy locally)1.

- hookup wire, heat-shrink tubing, solder, and header pins1.

- Base plate materials (acrylic/hardwood), M3 fasteners, Nyloc nuts, and rubber feet1.

## Budget audit against ₹3,000 and ₹5,000

The financial audit below itemizes expected costs across all hardware categories for the primary recommended purchasing plan (Cart B)1.

| Cost Category Domain | Subtotal (Fresh Purchases) | Subtotal (With Lab Reuse) | Expenditure Audit Notes |
| --- | --- | --- | --- |
| Core Microcontroller & Sensor Silicon | [cite: 1, 2, 3] | [cite: 1, 2, 3] | Authentic ESP32 DevKitC () + ADXL345 ()1 |
| Electromechanical Drive & Power System | [cite: 1, 8] | [cite: 1, 8] | N20 Motor, 12V Adapter, DC Jack, Switch, Fuse Holder1 |
| Prototyping, RGB Status & Cables | [cite: 1, 11, 12, 19] | [cite: 1, 11, 12] | Reuses breadboard, jumpers, USB cable, and Vero board1 |
| Mechanical Base, Mounts & Safety Guard | [cite: 1] | [cite: 1] | Local fabrication, fasteners, captive mass, guard shield1 |
| Shipping Fees & Courier Taxes | [cite: 5, 6] | [cite: 5, 6] | Free shipping thresholds triggered ( / )5 |
| Contingency & Price Variance Reserve | [cite: 1] | [cite: 1] | Uncommitted price change buffer1 |
| TOTAL EXPECTED FULL EXPENDITURE | [cite: 1] | [cite: 1] | PREFERRED BUDGET AUDIT: MET WITH LAB REUSE [cite: 1] |

Budget audit evaluation demonstrates that buying 100% fresh hardware results in a small  overage above the preferred  target1. However, re-using standard lab breadboards and jumper wires reduces total expenditure to , leaving a  margin below the preferred  budget target and a substantial  headroom below the absolute  budget ceiling1.

## Risks and counterfeit warnings

### 1. ADXL345 Counterfeit Silicon & Missing SPI Traces

A significant portion of ultra-cheap ADXL345 breakouts (priced at ) sold on open marketplaces feature counterfeit MEMS dies or board layouts that permanently tie the CS pin to VCC, forcing  operation1. Sourcing exclusively from Robocraze or Probots guarantees access to 4-wire SPI pins (CS, SCLK, SDI, SDO)1. Receiving tests must execute an SPI bus read at register address 0x00 and confirm a stable return byte of 0xE51. If the returned byte evaluates to 0x00, 0xFF, or 0x95, the module must be rejected and quarantined immediately1.

### 2. ESP32 Strapping Pin Conflicts & Power Brownouts

Generic ESP32 clones often use sub-standard LDO regulators incapable of supplying current spikes during Wi-Fi/serial transmission, causing continuous brownout reset loops (rst:0x10 (RTCWDT_RTC_RESET))1. Furthermore, SPI signal lines must strictly avoid ESP32 strapping pins (GPIO0, GPIO2, GPIO5, GPIO12, GPIO15) and flash interface pins (GPIO6–11)1.

### 3. AC Switch Arcing on DC Loads

Using an AC-rated toggle switch on a  DC motor line without verified DC interruption capacity creates sustained electrical arcing during shutdown, leading to contact pitting, elevated resistance, and potential fire hazards1. The switch DC rating must be confirmed prior to placement1.

### 4. N20 Motor Stall Current & Fuse Bypassing

If the rotating eccentric mass jams against the safety guard, the N20 motor current spikes from a nominal  to a locked-rotor stall current exceeding , threatening to burn motor windings1. An inline  fast-acting fuse must be installed1. Bypassing a blown fuse with jumper wire is strictly prohibited1.

## Amith's Procurement Action Sheet

This section provides a direct, step-by-step order execution sheet for Amith Krishna Das (Hardware, Power, Rig & Safety Lead)1.

### ORDER FIRST (Immediate Critical Procurement)

| Hardware Item | Recommended Product & SKU | Vendor | Direct Product URL | Live Price | S&H Cost | Order Justification & Pre-Click Checks | Backup Vendor |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Primary MCU | Espressif ESP32-DevKitC-32E (SKU: 1696727) | Robu.in | https://robu.in/product/espressif-esp32-devkitc-esp32-wroom-3-2e-development-board/ | [cite: 2] | Free ()5 | Authentic Espressif board, WROOM-32E module, Micro-USB. Check: Verify PCB antenna and Espressif logo on board photo1. | Evelta Electronics (SKU: 136-ESP32-DEVKITC-32E)10 |
| Vibration Sensor | ADXL345 Tri-Axis Breakout (SKU: ADXL-345) | Robocraze | https://robocraze.com/products/adxl-345 | [cite: 3] | Free ()6 | Gold-plated PCB, full 4-wire SPI header pins exposed. Check: Confirm CS, SCL, SDA, SDO pin labeling1. | Probots GY-291 ADXL34512 |
| Rig Motor | N20 Motor with Cable (SKU: N20-12V-600) | Robocraze | https://robocraze.com/products/600-rpm-12v-n20-dc-metal-gear-motor-with-cable | [cite: 8] | Free ()6 | All-metal gear assembly, pre-attached wire cable harness. Check: Confirm and specifications1. | Robu N20 [cite: 21] |
| Motor Power Supply | Regulated Adapter (SKU: 12V-1A-ADP) | Robocraze | https://robocraze.com/products/12v-1a-power-adapter |  | Free ()6 | Enclosed wall adapter, OVP/OCP protection, plug. Check: Center-positive polarity mark1. | Robu Orange Pro [cite: 1] |
| DC Connector | Female Screw Jack | Robocraze | https://robocraze.com/products/dc-power-female-plug-jack-adapter-connector |  | Free ()6 | Screw terminal connector for clean power wiring. Check: Verify dimensions1. | Robu Female Panel Jack1 |
| Power Switch | Evelta ASW-07D DC Toggle Switch | Evelta | https://evelta.com/illuminated-toggle-switch-red-spst-2-pin-on-off-asw-07d/ | [cite: 1] |  | Heavy-duty toggle switch. Check: Amith must confirm vendor DC rating before clicking Buy1. | Local Automotive DC Switch1 |
| Fuse Protection | Inline Blade Fuse Holder + 1A Fuses | Electronic Spices | https://electronicspices.com/product/12v-30a-waterproof-power-socket-inline-blade-fuse-holder | [cite: 1] | Combined | Covered blade fuse holder with 1A fuses. Check: Ensure blade fuse format matches holder1. | Probots Panel Holder1 |

### WAIT UNTIL HARDWARE ARRIVES (Dimension-Dependent Mechanical Purchases)

Do NOT place orders for these items until received motor and sensor dimensions are verified1:

- shaft clamping hub with off-axis M3 mounting hole for eccentric mass1.

- N20 metal motor mounting clamp1.

- Rigid accelerometer mounting bracket1.

- Base plate material cutting () and structural standoff spacing1.

- Acrylic/polycarbonate safety guard enclosure1.

### BUY LOCALLY / REUSE (Lab Stock Audit)

- MB102 830-point solderless breadboard (Audit existing lab stock)1.

- Jumper wire ribbon cables (M-M, M-F, F-F) (Audit existing lab stock)1.

- Micro-USB 1m data cable (Verify data capability with laptop connection)1.

- Vero board,  hookup wire, heat-shrink tubing, solder1.

- Base plate, M3 screws, Nyloc nuts, washers, zip ties, rubber feet1.

### TOTAL EXPECTED COST BREAKDOWN (CART B)

Financial accounting demonstrates that the core electronics subtotal equals  (ESP32 plus ADXL345)1, the motor and power subtotal equals 1, the prototyping and status subtotal equals 1, the safety and mechanical rig allowance equals 1, shipping and taxes equal  due to free shipping threshold activation5, and the contingency reservation equals 1.

This yields a total delivered project expenditure of  when buying all components fresh1. The margin remaining below the absolute project ceiling () stands at 1. When leveraging existing laboratory stock for prototyping items, net expenditure drops to , leaving a positive surplus margin of  below the preferred  target1.

## Pre-Purchase Verification Checklist

Before clicking "Place Order" or authorizing payments, Amith Krishna Das and Nihad P C must review and sign off on this pre-purchase checklist1:

- [ ] Exact ESP32 Board SKU Verified: Confirmed as genuine Espressif ESP32-DEVKITC-32E featuring the ESP32-WROOM-32E module (4MB Flash)1.

- [ ] USB Programming Connector Verified: Confirmed as Micro-USB interface matching team programming cables1.

- [ ] ADXL345 SPI Pin Exposure Confirmed: Breakout PCB photograph confirms exposed pins for VCC, GND, CS, SCL (SCLK), SDA (SDI/MOSI), and SDO (MISO)1.

- [ ] ADXL345 Voltage & Level Shifting Confirmed: Breakout incorporates onboard 3.3V LDO regulator and logic level conversion1.

- [ ] Motor Voltage & RPM Verified: Confirmed as  DC,  N20 micro metal gear motor with a  D-shaft1.

- [ ] Motor Power Supply Polarity & Connector Verified:   enclosed DC adapter features a center-positive  barrel plug1.

- [ ] DC Switch Rating Verified: Power switch features documented DC current capability at  DC (AC-only switches rejected)1.

- [ ] Fuse System Compatibility Confirmed: Inline blade fuse holder matched with candidate 1A fast-acting blade fuses (no glass/blade mixing)1.

- [ ] Kerala Delivery Address & Courier Service Confirmed: Shipping address set to Ernakulam / Thrissur / Malappuram with BlueDart/Delhivery coverage1.

- [ ] Free Shipping Thresholds Activated: Robu cart  and Robocraze cart  verified to eliminate delivery fees5.

- [ ] No Unnecessary Scope Additions: Confirmed zero inclusion of microphones, cloud gateways, or secondary accelerometers1.

- [ ] Total Cart Cost Audited: Complete procurement cost remains strictly within the  ceiling (and meets  with lab reuse)1.

## Sources and live product links

| Hardware Component | Source / Vendor | Vendor Category | Live Product URL | Verified Status |
| --- | --- | --- | --- | --- |
| Genuine Espressif ESP32-DevKitC-32E | Robu.in | Category B | https://robu.in/product/espressif-esp32-devkitc-esp32-wroom-3-2e-development-board/ | In Stock ()1 |
| Espressif ESP32-DevKitC-32E (Backup) | Evelta Electronics | Category A / B | https://evelta.com/esp32-devkitc-32e-esp32-wroom-32e-development-board-4mb-flash-pcb-antenna/ | Out of Stock / Backorder ()1 |
| ESP32-S3-DevKitC-1 (Authorized Fallback) | Evelta Electronics | Category A / B | https://evelta.com/esp32-s3-devkitc-1-wi-fi-bluetooth-le-development-board/ | In Stock ()1 |
| ADXL345 Tri-Axis Accelerometer Breakout | Robocraze | Category B | https://robocraze.com/products/adxl-345 | In Stock ()1 |
| Digital Accelerometer ADXL345 (GY-291) | Probots India | Category B | https://probots.co.in/digital-accelerometer-adxl345-3-axis-range-16g.html | In Stock ( ex GST)1 |
| SparkFun ADXL345 Breakout (Authentic) | Evelta Electronics | Category A | https://evelta.com/evelta-adxl345-triple-axis-digital-accelerometer-breakout-spi-i2c/ | In Stock ()11 |
| 12V 600 RPM N20 Motor with Cable | Robocraze | Category B | https://robocraze.com/products/600-rpm-12v-n20-dc-metal-gear-motor-with-cable | In Stock ()1 |
| N20 12V 600 RPM Micro Metal Gear Motor | Robu.in | Category B | https://robu.in/product/n20-12v-600-rpm-micro-metal-gear-motor/ | In Stock ()1 |
| GA12-N20 12V 600 RPM Motor | Probots India | Category B | https://probots.co.in/dc12v-n20-micro-metal-gear-motor-pololu-600rpm-1-50.html | In Stock ()1 |
| 12V 1A Regulated Power Adapter | Robocraze | Category B | https://robocraze.com/products/12v-1a-power-adapter | In Stock ()1 |
| Orange Pro 12V 1A Power Adapter | Robu.in | Category B | https://robu.in/product/orange-12v-1a-power-adapter-with-5-5-x-2-1mm-dc-plug/ | In Stock ()1 |
| DC Female Screw Terminal Adapter | Robocraze | Category B | https://robocraze.com/products/dc-power-female-plug-jack-adapter-connector | In Stock ()1 |
| ASW-07D DC Toggle Switch | Evelta Electronics | Category A / B | https://evelta.com/illuminated-toggle-switch-red-spst-2-pin-on-off-asw-07d/ | In Stock ()1 |
| Waterproof Inline Blade Fuse Holder | Electronic Spices | Category C | https://electronicspices.com/product/12v-30a-waterproof-power-socket-inline-blade-fuse-holder | In Stock ()1 |
| 1A 5x20mm Glass Tube Fuse | Probots India | Category B | https://probots.co.in/1a-250vac-fuse-glass-tube-5x20mm.html | In Stock ()1 |
| Common-Cathode RGB LED (Pack of 10) | Robocraze | Category B | https://robocraze.com/products/rgb-led-common-cathode-pack-of-10 | In Stock ()1 |
| MB102 830-Point Solderless Breadboard | Robocraze | Category B | https://robocraze.com/products/mb102-830-points-solderless-breadboard | In Stock ()1 |
| Mixed Jumper Wire Set (120 Pcs) | Robocraze | Category B | https://robocraze.com/products/jumper-wire-set-m2m-m2f-f2f-40-pcs-each | In Stock ()1 |
| ERD UC-252 Micro-USB Data Cable | Robocraze | Category B | https://robocraze.com/products/erd-uc-252-micro-usb-data-charging-cable-1-meter | In Stock ()1 |
| Single-Sided Vero Board | Robocraze | Category B | https://robocraze.com/products/vero-board-3-x4 | In Stock ()1 |

#### Works cited

- VibeGuard_Procurement_Component_Acceptance_and_Lab_Setup_Checklist.md

- Buy Espressif ESP32-DevKitC-32E Development board online - Robu.in, https://robu.in/product/espressif-esp32-devkitc-esp32-wroom-3-2e-development-board/

- Buy ADXL345 3 Axis Accelerometer Module Online - Robocraze, https://robocraze.com/products/adxl-345

- Shipping And Refund Policy - Robu.in, https://robu.in/refund-policy/

- About Shipping Charges and delivery time - Pune - Robu Support, https://support.robu.in/index.php?/Knowledgebase/Article/View/about-shipping-charges-and-delivery-time

- Get Discounts on Robotics & DIY Kits – Save Now - Robocraze, https://robocraze.com/pages/get-discount

- N20 shaft motor 600 RPM - 12V - Robocraze, https://robocraze.com/products/n20-shaft-motor-600-rpm-12v

- All products other than All Original boards – Page 91 – Robocraze, https://robocraze.com/collections/all-products-other-than-original-boards?page=91

- Product was delivered in a physically damaged condition - Robu Customer Support Center | HELP @ROBU.IN, https://support.robu.in/index.php?/Knowledgebase/Article/View/product-was-delivered-in-a-physically-damaged-condition

- ESP32-DEVKITC-32E - ESP32-WROOM-32E Development Board 4MB Flash PCB Antenna, https://evelta.com/esp32-devkitc-32e-esp32-wroom-32e-development-board-4mb-flash-pcb-antenna/

- 7Semi ADXL345 Triple Axis Digital Accelerometer Breakout SPI, I2C - Evelta, https://evelta.com/evelta-adxl345-triple-axis-digital-accelerometer-breakout-spi-i2c/

- Digital Accelerometer ADXL345 3 Axis Range: +/- 16g - Probots, https://probots.co.in/digital-accelerometer-adxl345-3-axis-range-16g.html

- DC12V N20 Micro Metal Gear Motor Pololu 600rpm 1:50 - Probots, https://probots.co.in/dc12v-n20-micro-metal-gear-motor-pololu-600rpm-1-50.html

- Contact - Washing Machines and Ovens repairs in Ernakulam, Kerala - sr-electronics, https://srelectronicsekm.in/contact/

- sr-electronics, https://srelectronicsekm.in/

- S R Electronics in Piravom,Ernakulam - Best Electrical Goods Dealers near me in ... - Justdial, https://www.justdial.com/Ernakulam/S-R-Electronics-Piravom/0484PX484-X484-140118191414-P7E1_BZDET

- S R Electronics in Palarivattom,Ernakulam - Best Siemens-Washing Machine Repair & Services near me in Ernakulam - Justdial, https://www.justdial.com/Ernakulam/S-R-Electronics-Near-Janatha-Junction-Palarivattom/0484PX484-X484-141016125927-C8A2_BZDET

- ADXL345 Triple Axis Accelerometer Breakout SparkFun - Evelta, https://evelta.com/adxl345-triple-axis-accelerometer-breakout-sparkfun/

- Buy ADXL345 Digital Angle Acceleration Sensor Module Online at Robu.in, https://robu.in/product/adxl345-digital-angle-acceleration-sensor-module/

- Products - ADXL345 Digital Angle Acceleration Sensor Module - Robocraze, https://robocraze.com/products/adxl345-digital-angle-acceleration-sensor-module

- Buy N20-12V-600 Rpm Micro Metal Gear Motor Online at Robu.in, https://robu.in/product/n20-12v-600-rpm-micro-metal-gear-motor/

- Complete 120pcs Jumper Wires and Cables Set for Breadboard - Robocraze, https://robocraze.com/products/jumper-wire-set-m2m-m2f-f2f-40-pcs-each

- Buy Triple Axis ADXL345 Accelerometer Board Online at Lowest Price | Robu.in, https://robu.in/product/adxl345-tripple-axis-accelerometer-board/

- Buy MCU-Micro USB Breadboard 5V Power Supply Module Online at Robu.in, https://robu.in/product/mcu-micro-usb-breadboard-5v-power-supply-module/

- DFRobot Fermion: ADXL345 Digital Triaxial Acceleration Sensor (Breakout) (±16g) - Evelta, https://evelta.com/fermion-adxl345-digital-triaxial-acceleration-sensor-breakout-16g/

- S R Electronics in piravom, ernakulam - Manorama Quickerala, https://www.quickerala.com/ernakulam/piravom/s-r-electronics/394059